The following chronological summary details the progress, achievements, challenges, and pending tasks for the Federated Learning (FL) Project based on our collaboration history and current codebase state.

Chronological Progress & Achievements

- Project Initialization & Baseline (Jan 29)

  - Task: Established the core FL framework using PyTorch.

  - Achievement: Set up the Server,

Client, Model (CNN/MLP), and Data (CIFAR10) modules. Defined the configuration structure (

config.py).

- Cosine Similarity Integration (Feb 1)

  - Task: Investigated methods to detect malicious updates that "look" normal in magnitude but point in the wrong direction.

  - Achievement: Implemented Cosine Similarity checks to measure the angular deviation of client updates from the global model/median.

- Non-IID Robustness Analysis (Feb 4)

  - Task: Analyzed how the aggregator performs when data is not Independently and Identically Distributed (Non-IID).

  - Achievement: Verified that Aegis logic (based on medians) is theoretically robust to distribution shifts, unlike mean-based approaches.

- Parallel Client Training (Feb 4)

  - Task: Address the slow simulation speed when training clients sequentially.

  - Solution: Implemented multiprocessing to train multiple clients in parallel (referenced in config.MAX_PARALLEL_CLIENTS), utilizing the CPU while the Server uses the GPU.

- Aegis Protocol Upgrade (Completed Feb 5)

  - Task: Harden the

aegis aggregator against sophisticated attacks.

  - Achievement: Delivered a major upgrade to

aggregator.py featuring:

    - Volume Clipping: Caps the magnitude of updates to prevent "model poisoning" via large weights.

    - Cosine Similarity: Penalizes updates with negative cosine similarity (opposite direction).

    - Enhanced Scoring: A unified score combining Euclidean distance and Angular deviation.

- Visualization & Diagnostics (Feb 5)

  - Task: Visualize why certain clients were being rejected or accepted.

  - Achievement: Created Gradient Scatter Plots (

plotter.py). This visualizes client updates in 2D (Distance vs. Cosine Similarity), allowing us to clearly see the cluster of "Benign" clients vs. "Malicious" outliers.

- Model Internals Analysis (Feb 6)

  - Task: Deep dive into the specific loss functions and hypothesis classes.

  - Result: Confirmed usage of CrossEntropyLoss and SGD optimization for the CNN model.

- Automated Experiment Suite (Feb 12 - Today)

  - Task: Eliminate the need to manually change config files for every test scenario.

  - Achievement: Modified

main.py to support an Automated Scenario Runner.

    - It now supports a "Comparative Mode" that automatically runs 8 distinct scenarios (Balanced/Unbalanced Data × No Attack/Sign Flip/Label Flip/Additive Noise) in one go.

Problems Faced & Solutions

| Problem | Solution |
| --- | --- |
| "Sign Flip" Attacks | Direction-based attacks were not detected by Euclidean distance checks alone. Solution: Integrated Cosine Similarity to detect and reject updates with negative alignment. |
| "Label Flip" Stealth | Label flipping produces updates that look statistically similar to benign ones. Solution: Combined Volume Clipping with Median-based aggregation (Aegis) to limit the impact of these stealthy poisoned updates. |
| Simulation Speed | Serial execution of 40+ clients was too slow. Solution: Implemented Parallel Processing for client training. |
| Visualization | Hard to debug aggregator decisions from text logs. Solution: Built Scatter Plots to visually inspect the decision boundary of the Aegis algorithm. |

Pending Tasks

- Execute Full Comparison: The code for the 8-scenario comparison (COMPARE_AEGIS_SCENARIOS = True in

config.py) is ready but needs to be fully executed to gather final results.

- Competitor Benchmarking: The implementations for Multi-Krum and CWMed (Coordinate-wise Median) exist but are currently disabled ('run': False) in

main.py. We need to enable them to prove Aegis's superiority.

- Complexity Profiling: The script

profile_complexity.py exists to measure how the algorithms scale with the number of clients ($N$), but we have not yet formally run and analyzed this profiling data.

- Font/Handwriting Module: There was a separate thread regarding "Font Grid Alignment" and sheettopng.py which appeared to be stuck in a debugging phase. This logic does not appear in the main FL file list, so it may be a pending side-module.